## Slide 1: EFCOG Contractor Assurance System (CAS) Survey
Summary of Results

## Slide 2: Overall Summary
Survey responses provided by these 15 companies:
Level of detail varied but most indicate a relatively mature CAS program with some that have documented best practices. Most improvement areas relating to metrics, issues trending and analysis, assessment quality and parent company involvement/contract governance.
LLNL
SRR
SPRU
Ames Lab
WTP
LANL
Y-12
INL
WCH
Nevada
Argonne
UCOR
CHPRC
FLOUR-BWXT
Centerra-SRS

## Slide 3: CAS Survey
Survey Responses to CAS components in these main areas:
CAS Management and Scope
CAS Effectiveness
Assessment Process
Issue Management Process
Performance Analysis
Feedback and Improvement
Metrics
CAS Program Implementation and Monitoring
Improvement Areas
Survey process comments are also included.

## Slide 4: CAS Requirements
80 % of respondents - A crosswalk of requirements or similar document vs how the requirements are met is maintained as part of the CAS.
100 % of all respondents - A formal process for evaluating changes to the contract including the flow down process exists.
100 % of all respondents - Requirements are flowed down to subcontractors to the extent necessary to ensure overall compliance with these requirements.

## Slide 5: Management Responsibilities
100 % - Management responsibilities and accountabilities are assigned as part of the CAS.
100 % - All work performed under the contract, including the work of subcontractors, is monitored and evaluated to ensure work performance meets the applicable requirements.
93 % - Risks are identified and managed as part of the CAS.

## Slide 6: CAS Scope
Environment, Safety, and Health | 100 %
Quality Assurance | 100 %
Integrated Safety Management | 100 %
Safeguards and Security | 100 %
Emergency Management | 100 %
Cyber Security | 100 %
Other (RCO Metrics, Business Ops, Nuclear Ops, Waste Management and more ) | 53 %
Notes: Other category responses
Financial, Procurement and Property Services Human Resources Occupational Medicine Internal Audit and Legal
Business and Financial Management Environmental Protection
WCH Performance & Quality Assurance employees performed bi-annual and annual independent assessments on Safety Management Programs (SMPs) by Performance Oversight Evaluation Teams (POET) in accordance with the WCH-307 Table 1 requirements per WCH project.
Management Assurance System •Nuclear Operations/Conduct of Operations •Occupational Medicine •Radiation Protection •Packaging and Transportation (of biological, radioactive, hazardous, mixed materials) •Waste Management •Training and Qualification •Work Planning and Control

## Slide 7: CAS Scope (Continued)
“Others” - Responses include:
Management Assurance System,
Nuclear Operations/Conduct of Operations,
Occupational Medicine,
Radiation Protection, Packaging and Transportation (of biological, radioactive, hazardous, mixed materials),
Waste Management ,
Training and Qualification,
Work Planning and Control,
Issues Management,
Enterprise Risk Management,
Federal Assessments,
Business and Financial Management,
Environmental Protection,
Procurement and Property Services,
Human Resources

## Slide 8: CAS Effectiveness Validation
100% agreed that the effectiveness of the CAS is validated.
Primary means cited:
Assessments (internal and external)
Formal review meetings with Management, Board of Directors and/or DOE
Review of Performance Metrics
EFCOG Best Practice #68: Employ a deployed staff model to help managers use CAS effectively, and a central group for CAS program management and cause analysis.
Best Practice at SLAC National Accelerator Laboratory: Strong relationship between SLAC, Stanford University and DOE built on trust with no metrics for we found vs. they found.
Notes: EFCOG BP#68 from WTP Hanford:
Contractor Assurance System Deployed Staff Model—EFCOG Best Practice # 68 WTP employs a deployed staff model to help managers use CAS effectively, and a central group for CAS program management and cause analysis. This facilitates the consistent use of CAS processes across the project. Human Performance Factors Considered in Causal
SLAC - Stanford Linear Accelerator Center now called SLAC National Accelerator Lab
At SLAC, contractor assurance is a "system of systems" and thus encompasses all aspects of SLAC mission and operations and all associated "management systems". But most importantly, at SLAC, the most important part of CAS is the relationship between SLAC, Stanford, and DOE. The SLAC CAS is an integrated framework between SLAC, Stanford, and DOE that is built on trust, transparency, and teamwork that provides defense in depth and enables the mission. The basic roles are as follows: 1. Stanford: Through the Stanford Board of Overseers, Stanford reviews SLAC mission, science, and operations and provides assurance to DOE. 2. DOE Site Office: The Site Office provides oversight to ensure alignment across the Laboratory to accomplish mission needs. 3. SLAC: SLAC uses integrated management systems that ensure high quality, safe, secure, efficient and sustainable mission delivery. There are no "we found vs. they found" metrics or monitoring at SLAC. These metrics would be counterproductive as they do not promote trust, transparency and teamwork. Each of the three parties has a role in performing assurance and oversight, ranging from more transactional and system oversight with SLAC and Stanford to more system oversight with DOE.

## Slide 9: External Reviews
Third Party Audits | 87 %
Peer Reviews | 87 %
Independent Assessments | 100 %
External Certifications | 73 %
Parent Company Reviews/Audits | 93 %
Other (Federal Assessments) | 13 %

## Slide 10: Internal Reviews
100 % - An internal audit process exists.
100 % - CAS effectiveness reviews are integrated with other process/ system reviews [Section 2.b(1)] (Integrated Safety Management System, Quality Assurance, etc.).

## Slide 11: Example Measures for CAS Efficiency
CAS functions are employed both centrally and in line organizations.
Monthly performance meeting with the executive leadership team.
Cross-discipline committee evaluating CAS for trends.
Leverage existing activities (Self-Assessment, Safety Observations, Operational Performance Measurement).
Plan assessments with other DOE sites.

## Slide 12: Assessments
Management Assessments | 100 %
Risk Based | 100 %
Behavior Based Safety Observations | 87 %
Management Field Observations | 93 %
Monitored Evolutions | 87 %
Self-Assessments | 100 %
Subcontractor Assessments / Observations | 93 %
Other (QA audits, Readiness Reviews) | 40 %

## Slide 13: Methods to Select Self-Assessments
Risk based, rigorous, formal evaluations
Based upon performance (metrics, trends, events, performance reviews) as well as new or revised processes, mission impact concerns, strategic drivers, and compliance.
Integrated with QA, DOE and other external groups for efficiency
Multi-year planning – updated as needed

## Slide 14: Self-Assessment Effectiveness
Not Effective | 0 %
Somewhat ineffective | 0 %
Effective, but could be improved | 67 %
Somewhat effective | 20 %
Robust, very effective | 13 %
Notes: 3 respondents indicate a robust self assessment program. (INL, WCH and ?)

## Slide 15: Self-Assessment Rating Considerations (different examples given by various respondents to demonstrate if their SA process is effective)
Independent assessments are finding issues not previously identified in self-assessments.
Assessments are being reviewed by QA/CAS for quality (some cases 100% which is a best practice)
Reduction in ORPS and NTS points to improved self-assessments
Lack of or reduced number of recurring issues
Assessor training currently being improved (not required but improving performance)
Notes: Best practice – review 100%
WCH :
Assessments/Surveillances are reviewed by initiating managers and signed-off. The Performance & Quality Assurance (P&QA) Manager reviews all completed assessments/surveillances performed on a monthly basis and grades the assessments, then provides feedback to assessors and associated managers if needed. Issue Forms are generated when a problem is identified in the assessments/surveillance and required to be identified in the Results field on assessments/surveillances. Identified problems and corrective actions are tracked in the WCH Corrective Action Management (CAM) System.
UCOR:
UCOR performs approximately 300 self assessments each year and an equal number of surveillances (safety, QA and RP). Each of the assessments is reviewed by the Performance Assurance organization for quality, completeness and the percent of the LOIs which are performance based (vs. programmatic). UCOR assessments typically have over 90% of the lines of inquiry which are performance based. There is room for improvement in the coverage of the assessments and UCOR is working on that aspect of the program.

## Slide 16: Criteria for Risk Informed Assessment Planning
Operational performance | 93 %
Operations schedule | 80 %
Metric review | 93 %
Trend analysis | 93 %
Mission/business impact | 100 %
Consequence to public, environment and worker | 100 %
External review outcomes | 100 %
Self-identified issues versus external identified issues | 87 %
Documented Safety Analysis (DSA) | 80 %

## Slide 17: Criteria for Risk Informed Assessment Planning (Continued)
Operational Experience/Lessons Learned | 80 %
Worker input | 80 %
NQA-1 | 67 %
Occurrence Reporting and Processing System (ORPS) | 87 %
Noncompliance Tracking System (NTS) | 87 %
Compliance Assessment and Implementation Reports | 67 %
Activity funding profile | 53 %
Corrective action commitments | 93 %
Other (Corporate branding, political and public trust) | 13 %

## Slide 18: Assessments on High Risk Activities
Nuclear Safety
Radiological Safety
Fire protection
Industrial Safety
Safety Basis
Nuclear Safety Culture
Electrical Safety
Waste Management
Operations
Firearms
Emergency Management
Quality Assurance
Facility start-up
Conduct of Operations
100 % reported that assessments appropriately cover high risk activities such as:

## Slide 19: Risk Based Assessments
EFCOG Best Practice #124 at WTP:
Risk informed assessments are planned in an integrated manner with the WTP Project Quality Organization, the US Department of Energy (DOE) and other project related external organizations. The objectives of planning and scheduling these assessments are to identify and assess critical project processes or areas, apply appropriate rigor and resources, and effectively control overlapping and duplication of assessments to minimize the impact to the organization. Risk informed assessment consider:
Health and safety of the public, workforce or environment.
Reliability, availability, or maintainability of equipment or the facility.
Required Assessment (e.g. required by contract clause, Orders, procedures, Condition Report [CR], etc).
Consequences of recurrence of prior events.
Shift in Project phases or focus that could represent high risk.
Significant internal/external Lessons Learned that could represent high risk.
Upcoming milestones related to high-risk deliverables or significant milestones.
Periodically assess the adequacy and effective implementation of management processes. Assessments to determine program compliance.
Project Risk Register.
Benchmarking activities.
WTP Trend Program results.
Institutional Risk Management Committee

## Slide 20: Assessment Management
100 % - A comprehensive assessment schedule is issued on a periodic basis.
80% - The quality of self-assessments is evaluated.
100% - The issue management system captures both programmatic (compliance) and performance deficiencies.
100 % - The significance of issues is categorized based on risk and priority and other appropriate factors.

## Slide 21: Factors for Issue Significance
Operational performance | 93 %
Operations schedule | 57 %
Metric review | 64 %
Trend analysis | 86 %
Management makes informed decisions and corrects negative performance/compliance trends before they become significant | 93 %
Mission/business impact | 86 %
Consequence to public, environment, and worker | 93 %
External review outcomes | 79 %

## Slide 22: Factors for Issue Significance
Self-identified issues versus external identified issues | 79 %
Documented Safety Analysis (DSA) | 79 %
Operational Experience/Lessons Learned | 79 %
Worker input | 79 %
NQA-1 | 64 %
Occurrence Reporting and Processing System (ORPS) | 100 %
Noncompliance Tracking System (NTS) | 93 %
Compliance assessment reports to DOE | 93 %
Other (Corporate branding, political and public trust) | 7 %

## Slide 23: Significance Levels
Significance Levels * | Frequency for higher significance issues | Requirements
A or 1 - Very High; includes SCAQ(Significant conditions adverse to quality) and ORPS Cat 1 | Rare | RCA, Effectiveness Review (ER)
B or 2 - High; includes CAQ (Conditions adverse to quality) and ORPS Cat 2 | Responses ranged from 10%, 6%, 5%, 3%, 2%, <2%, 1%, 0.4%, to 0%, | ACA, may require ER or RCA
C or 3 - Medium; Not warranting cause analysis | N/A | ACA optional
D or 4 - Low; Worthy of tracking, or Trend Only | N/A | None specified
OFI – Improvement opportunity | N/A | None specified

## Slide 24: Significance Level
100 % - There is alignment between DOE and the contractor in defining issue categories.
100 % - For higher significance issues, a thorough analysis of underlying causal factors is completed and documented.
87 % - For higher significance issues, expectations for timely corrective action closure have been established. O
rate
EFCOG Best Practice #70 - Human performance improvement (HPI) is an integral component in cause analysis activities. The use of HPI concepts helps to ensure that error precursors, flawed defenses, and latent organizational and programmatic weakness are discovered, resolved, and used in composite analysis of identified issues.
Notes: EFCOG Best Practice # 70 at WTP:
Human performance improvement (HPI) is an integral component in cause analysis activities. The use of HPI concepts helps to ensure that error precursors, flawed defenses, and latent organizational and programmatic weakness are discovered, resolved, and used in composite analysis of identified issues. The use of HPI technology in the resolution of issues embraces the fact that humans perform acts whereas a procedure, piece of equipment, or organizational structure are tools for accomplishing a goal and are created by humans.

## Slide 25: Corrective Action metrics
88 % - Metrics on corrective action timeliness are maintained.
59 % - Metrics on corrective actions that were extended are maintained.
88 % - Metrics on overdue corrective actions are maintained.

## Slide 26: Handling Overdue Corrective Actions
Weekly notifications generated by software to issue owners and managers.
Reviewed at management review boards as appropriate. Due dates changes may be approved.
If needed based on significance, issue raised to high level management.
Discussed with internal oversite committees.
Some corrective actions are allowed to remain overdue to increase visibility to the need to re-prioritize resources to complete them.

## Slide 27: Other Actions from Review of Corrective Action Timeliness Metrics
If there is a general trend the executive leadership team would be briefed about the issue and the need to manage their issues.
Further evaluation may be performed to determine trends and causes - drives improvement to the issues tracking software and communication of expectations. (Best Practice?)
Discussed at Senior Management Team Dashboard reviews and with the Board Of Managers of the parent companies.
Actions are generally not taken based on a single metric. In the case of timeliness, for example, the metrics for on-time completion, aging, and backlog quantity would be reviewed in concert to determine what actions are appropriate.
Notes: INL Best Practice to further evaluate to determine trends and causes and drive improvement in software and communication of expectations.

## Slide 28: Effectiveness Reviews
94 % - Effectiveness reviews are utilized to validate the effectiveness of the implemented corrective actions in preventing recurrence of the issue.
59 % - Personnel conducting effectiveness reviews required to be trained?
41 % - Personnel conducting effectiveness reviews required to be qualified
Notes: 41% require qualification which includes INL, AMES Laboratory, Nevada, WCH, Y-12, WTP

## Slide 29: Effectiveness Review Training and Qualification Requirements
Effectiveness reviewers complete a training course for Effectiveness Review
NQA-1 based lead assessor qualification
Responsible Manager, Corrective Action Management
No specific training on effectiveness review. However, a procedure exists that detail instructions for performing effectiveness reviews.

## Slide 30: Performance Analysis
Readily accessible system in place to capture plans and schedules for corrective actions and track to completion | 100 %
Documentation of trending analysis and results | 100 %
Consolidated summary reports | 87 %
Management review teams | 87 %
Dashboard metrics | 93 %
Internal reviews | 100 %
Data exists in a readily accessible system | 93 %

## Slide 31: Performance Analysis Review
100 % - Using a graded approach that considers hazards and risks, issues and performance trends/analyses are presented to senior management.
100 % - Actions are taken based upon negative performance/compliance trends.

## Slide 32: Timely Communication to the Contracting Officer
Verbally inform DOE Management | 93 %
Written communication to DOE Management | 100 %
Electronic access of assurance-related communication | 87 %
Periodic reports/briefings | 93 %
Letter to the Contracting Officer | 100 %
Contracting Officer’s Representative (COR) | 93 %

## Slide 33: Feedback and Improvement Mechanisms Utilized
Employee concerns program | 93 %
Hot lines | 87 %
Employee suggestions program | 80 %
Labor organization input | 93 %
Work planning and hazard identification activities | 100 %
Operating experience/lessons learned | 100 %
ISMS effectiveness reviews | 100 %

## Slide 34: Feedback and Improvement Mechanisms Utilized (continued)
Event fact finding | 100 %
Post job reviews/critiques | 93 %
Leading indicators | 93 %
Lagging indicators | 100 %
Roundtable meetings | 93 %
Performance Objectives, Measures, and Commitments (POMCs) | 93 %
ISMS effectiveness reviews | 100 %

## Slide 35: Metrics and Targets Used within CAS
Operational performance | 80 %
Cost/budget | 73 %
Benchmarking | 60 %
Safety | 100 %
Safety Culture | 93 %
Environmental | 93 %
QA | 100 %

## Slide 36: Metrics and Targets Used within CAS (continued)
Security | 93 %
HR | 67 %
Self-Assessments | 100 %
Issues (including number, significance, internally vs. externally identified, etc.) | 100 %
Corrective Actions (including number, timeliness, effectiveness, etc.) | 93 %
Other (Mission Accomplishment, Radiological Controls, etc.) | 27 %

## Slide 37: Basis for Confidence in Metrics Utilized
Established based on benchmarking from commercial nuclear, and input from subject matter experts.
Vetted through senior management, Performance Improvement Review Boards, and DOE.
Metrics are aligned to company goals and objectives which correlate with NNSA goals.
Currently reviewing metrics and re-aligning where needed.
The metrics set is periodically reviewed and updated against results and strategic objectives.
Balance of mission and operational performance.
Relevant (crucial to success), Actionable, Encourage right behaviors, Technically correct, and Cost effective.
Notes: Possible best practice by LANL: Metric owners go before Institutional Management Review Board and present their respective metrics using a quad chart with: Metric description, Analysis (contribution factors), Metric Data Table/Chart and, Improvement Path, to include trending arrow.

## Slide 38: Benchmarking
Recent Efforts – Other DOE Sites/Programs, Nuclear Power Plants, Nuclear Energy Institute, INPO, CAS Functional Area Coordinators Team, other industries, Lessons Learned, SME participation in assessments.
Results – CAS redesigned to match industry best practices, better use of risk management methods, analysis of most efficient CAS structure, many approaches seen – but those that work best have visible senior management support.

## Slide 39: CAS Description Document
95 % - CAS Description Document is in place.
Processes to provide timely notification prior to significant CAS changes.
  Discussed with the site office so they concur before change is institutionalized.
  Direct Communication from CAS Director with DOE for review of upcoming changes, formal contractor letter.
  Periodic partnership meetings are informal methods. Letters to the CO with updated CAS Documents when major changes occur.
  Established in Partnership Agreement.
  Annual contract milestone for review of the CAS.
  The Site Office is included in the CAS document review process.
  Formally, the Annual QA Program Description document update. Informally, it would be discussed in depth before the first letter was written.
  Several commented that no significant changes have been made post contract.

## Slide 40: Frequency of Analysis of CAS results
CAS elements are analyzed, compiled, and reported to the DOE through routine weekly and monthly shared management meetings.
As needed
Monthly
Quarterly
Compiled and analyzed monthly, reported to DOE quarterly.
Information is available on demand through CAS website.
Individual performance metrics analyzed monthly and quarterly. Annual submissions to DOE in accordance with contract direction.

## Slide 41: Requirements Governing CAS
DOE O 226.1B | 80 %
Prime Contract H Clause | 80 %
Other (NNSA SD 226.1, DOE PEMP, QA Program, ISMS Program, Safeguards and Security Program, various other contract clauses (I and J)) | 33 %

## Slide 42: Other Requirements Governing CAS?
27 % said yes and provided the following examples:
Local customer expectations
Internal oversight group expectations (President's Accident Prevention Council, Safety Advocates routine meetings, and Safety Culture Monitoring Panel)
Though not technically "CAS" we treat Occurrence Reporting and PAAA as part of the CAS systems.

## Slide 43: Internal Program Reviews
Time of Last Review - 2015, Quarterly, 2016, annually, at contract change (2011) – program aspects reviewed periodically since then
Best practices
  “pillars for sustainability”, specifically governance, roles and accountabilities, and oversight, were found to be robust and rigorous;
  Performance Assurance Improvement Plan
  Management Review Meeting process
  Use of OPEXShare to improve Lessons Learned Program
  Risk -based assessment planning done jointly with DOE
  Open/honest worker feedback
  Self-critical grading (CAS metrics; Management Observation Program)
  Partnership meetings with Field Office that focus discussion around information from the CAS data are highly productive, produce outputs that drive improvement and promote a joint focus on overall mission success
  Engagement of the corporate parent
  Management Training for New Hires

## Slide 44: Internal Program Reviews (continued)
Key Lessons Learned from CAS reviews
  Continual management engagement and prioritization is needed
  Strong infrastructure does not mean it is utilized correctly
  Better integrated action plans for benchmarking
  Do not increase the total number of assessments
  Create metrics to uncover “blind spots”
  Consider benefits of using external resources for the review of Operations areas
  Better management involvement with field personnel (management providing feedback)
  Timely communications
Notes: Blind spots – Argonne response for key best practices:
Improvements made to the Radiological Protection Program • Implementation of Workday Human Capital Management • Institutionalization of “Building 205” event into employee training • The use of joint assessments has reduced independent ASO assessments • “Observation/Conversations” provide opportunity for employee input • Lab Director-led safety meetings is a sign of a transparent culture • Programmatic reviews of mission support has uncovered “blind spots” • Quality of PEMP indicates a balanced view on overall performance • Strong leadership team has been key in achieving improved performance • Investment in PMA will assist in identifying issues and crafting actions • Strong relationship between the three partners • Semi-annual partnership meeting allows for reflection on how CAS works • Incorporating CAS into a mission-driven strategic framework
Key lessons learned:
Better integrated action plans for benchmarking • Address issues management follow-up of solutions • Do not increase the total number of assessments • Prioritize goals for next year’s PMPs • Create metrics to uncover “blind spots” • Consider highly qualified candidates for the open Director positions • Develop the trust level between the three partners in ES&H

## Slide 45: Program Reviews by DOE
Time of last review
Quality Assurance Program was reviewed from February 2016 through April of 2016. While focused on the QAP, the audit included most of the scope of CAS as well.
Shadowed internal assessment 4 years ago.
Ongoing quarterly Evaluation Reports
Program is routinely reviewed
2016/2015/2014/2013/2012/2011

## Slide 46: Results from DOE Reviews
Best practices seemed to match those listed for internal reviews
Lessons Learned
  Need better integration of Field office and headquarters reviews to increase efficiency
  Continue focus on line follow-through for issues management
  Work on making Lessons Learned system more impactful
  Integrate assessment plan
  Explore use of metrics and other assurance methods in lieu of performing assessments
  Benchmark
  Causal Analysts are not trained
  Improvements needed in Risk Management, lessons learned, metrics, and effectiveness reviews.
  Analysis and Trending needs to be improved.

## Slide 47: Validation of Assessments
For situations where no or few issues have been identified by internal assessments for a particular functional area or facility, a process is in place to evaluate the situation, verify that the internal assessments had the appropriate scope, breadth, depth, and rigor, and take any necessary corrective actions. – 62% yes
Functional Areas that have previously been determined to be in compliance with requirements are periodically assessed to provide confidence that they remain in compliance. – 100% yes
For situations where an external or independent assessment identified issues with a functional area or facility that internal assessments had not previously identified, a process is in place to evaluate the situation, identify causes, and implement any necessary corrective actions to strengthen the internal assessment process to prevent recurrence. – 73 % yes

## Slide 48: Coding Issues for Trend Analysis
ORPS codes | 93 %
Causal analysis codes | 93 %
Functional Program Area codes | 86 %
ISMS Core Functions and Guiding Principles codes | 79 %
Human Performance Improvement (HPI) codes | 64 %
Other (Organization specific trend codes, Subject Matter Area codes, Quality) | 21 %

## Slide 49: Ways to Identify Cross-Cutting Issues
Independent, line-and sponsored assessments
Reach back to corporate resources
Cognitive and data-based trending
Management review of issues (e.g. Performance Analysis Committee, Operations Council, Management Review Meetings, Business and Operations Council, Trend Working Groups)
All issues undergo screening process and review and approval by Review Boards. Extent of condition reviews are initiated and during this process, cross-cutting issues are identified.
Director, ESH&QAD, and Manager, Quality Assurance, conduct monthly trending analyses.
Event Investigations

## Slide 50: Best Practices for CAS
Employ a deployed staff model to help managers use CAS effectively, and a central group for CAS program management and cause analysis. (EFCOG Best Practice # 68 )
Human performance improvement (HPI) is an integral component in cause analysis activities. (EFCOG Best Practice # 70)
Use Risk-based Assessments. (EFCOG Best Practice #124)
Use review boards to enhance senior management engagement.
Integrate CAS components to each other. (e.g. assessments identify issues and issues highlight need for assessments)
Establish a centralized program with distributed ownership with Directorate Assurance Managers assigned.
Promote Trust with customers –BP for SLAC
Maintain a Low threshold system for issue reporting
Review Trends via Working Groups
Use well developed performance indicators to help manage the process
Maintain a strong Nuclear Safety Culture
Notes: SLAC Best Practice:
At SLAC, contractor assurance is a "system of systems" and thus encompasses all aspects of SLAC mission and operations and all associated "management systems". But most importantly, at SLAC, the most important part of CAS is the relationship between SLAC, Stanford, and DOE. The SLAC CAS is an integrated framework between SLAC, Stanford, and DOE that is built on trust, transparency, and teamwork that provides defense in depth and enables the mission. The basic roles are as follows: 1. Stanford: Through the Stanford Board of Overseers, Stanford reviews SLAC mission, science, and operations and provides assurance to DOE. 2. DOE Site Office: The Site Office provides oversight to ensure alignment across the Laboratory to accomplish mission needs. 3. SLAC: SLAC uses integrated management systems that ensure high quality, safe, secure, efficient and sustainable mission delivery. There are no "we found vs. they found" metrics or monitoring at SLAC. These metrics would be counterproductive as they do not promote trust, transparency and teamwork. Each of the three parties has a role in performing assurance and oversight, ranging from more transactional and system oversight with SLAC and Stanford to more system oversight with DOE.

## Slide 51: CAS Staffing
Reported staffing numbers range from 48 - 2. As one responder pointed out, “this is a trick question.” Answers may be for just CAS program oversight, or include those imbedded throughout the organization performing CAS related activities (full or part-time).
  First example: Metrics, data analysis – 3; Assessments – 9; Risk – 5; Lessons Learned – 1; Issues Management – 12; PAAA – 2; ORPS - 1
  Second example: Corrective Action Program Management - 1; Corrective action management - 1 supervisor, 4 individual contributors; Cause Analysis - 1 supervisor, 8 individual contributors; Organizational Effectiveness Program - 1 manager; Program Leads – 4; Employee Concerns - 1 manager, 2 individual contributors
  Third example: Screening – 1; Performance Indicators – 2; IT – 1; PAAA – 2; Manager – 1; Project facilitators/analysts - (8-10)
Notes:   Fourth example: Performance Assurance Manager - 1; Issue Coordinator - 1; Lesson Learned/OPEX Coordinator – 1. There are also staff embedded in the Projects and Functional groups who are the primary interface for that group on issues management and assessments.

## Slide 52: Planned CAS Improvements
A benchmarking procedure is being developed.
Increased emphasis on cognitive trending in preference to our dependence data-based trending.
Increase use of external SMEs on assessment teams.
Fewer, deeper self-assessments
Customer alignment on streamlined apparent cause evaluations and QA Missed Opportunity Evaluations
Metrics improvements
New system that allows for greater integration with the various CAS/Management tools

## Slide 53: Planned CAS Improvements (continued)
Anticipate revision to NNSA SD 226.1 will require more formal involvement of the parent company
Transition to NQA-1 2015 will expand the scope and number of self-assessments
Improving the annual planning process for self-assessments
Incorporation of Contract Governance into the CAS Description
Better feedback from senior management
Conduct training and oversight of the assessment program to raise the overall quality

## Slide 54: How Does the Performance Evaluation Plan Address/Measure CAS
Directly. The entire report is a reflection on how the CAS program is performing.
CAS metrics and results of CAS processes inform the Performance Evaluation Measurement Plan (PEMP). Generally the PEMP requires the demonstration of a robust CAS.
The Performance Evaluation Management Plan (PEMP) contains objective 6 - Management, which essentially is focused around performance monitoring and continuous improvement that is driven from the CAS.
Objective 6.4, "Provide effective, efficient, and responsive CAS, including Internal Audit and Quality.“
The current Performance Evaluation Measurement Plan (PEMP) does not specifically measure CAS attributes at this time.

## Slide 55: Additional Comments
The survey was too long.
Warn people about the length of this survey before starting or provide a mechanism to save progress.
Consider breaking survey into smaller pieces.

## Slide 56: Reference: Titles of Respondents
Corrective Action Management Program Manager
CAS Group Leader
Feedback and Improvement Manager
Contractor Assurance MSL
Performance and Quality Assurance Manager (2)
Issues Management and Performance Improvement Manager
Performance Assurance Manager (2)
Management Assurance Systems Deputy Director
Manager, Contractor Assurance
Quality Assurance Manager
COO
Director Performance Assurance/Quality Assurance
QA Lead