**To:** EFCOG Startup & Commissioning Task Team

**From:** Leah Stanley, Team Secretary

**Participants included:**

Chip Lagdon

Leah Stanley

Terry Hissong

Rick Runnels

Ross Hamlett

Allan Exley

Mark Cox

Jeff Buczek

Matt Foster

John Raulston

Stuart Jensen

Tony Ermovick (DOE)

Autar Rampertaap (DOE)

John Moon (DOE)

Craig Welling (DOE)

1. **Section 4 Update**

Terry - Not much progress made since the last meeting due to competing priorities (see bullet below). Chip has offered to provide assistance and get next version out by end of Jan.

* WTP- PPR resequencing commissioning – Working to reduce requirements with DOE to assist with pulling back timeframe for commissioning. Expected to include 1 ORR prior to Cold and utilize Startup Plan to start Hot. By optimizing DOE concurrence process and integrating DOE into procedures and results early in the process, downstream Non-Value-Added activities will be minimized.
1. **Section 5 Update**

Rick – Comments have been incorporated and include a figure/diagram from Kim H which explains the transition of R2A2 from PM to Ops and achieving readiness through start-up.

* Since the Nov. call, Rick has resubmitted the document and has requested input on the highlighted portions from the Sec. 5 team. Comments are requested to be submitted prior to the scheduled Dec. meeting.
1. **Next Meetings**
* Regular monthly call will be held Wed. Dec. 27 at 11am eastern
* EFCOG winter workshops will be held Jan-March timeframe in D.C. – consideration for next face-to-face to coincide with those workshops. More details to come later.